**HIP Front Cover**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **HIP Version** | **Submitted by (Name)** | | **HIP Date** | | **Record Of Meeting Dates with KCC Virtual or Face to Face** | | | | **County Member** | | |
| **1** | **Gaye** | | **30/03 23** | |  | | | |  | | |
| **Please list below the funding opportunities/Sources for HIP initiatives/Measures** | | | | | | | | | **I.e., County Member, Parish Precept Donation, LTP** | | |
| **Are you an active member of the Speed Watch Scheme?** | | | | **Yes**  **No** | | | **Are you an active member of the Lorry Watch Scheme?** | | **Yes**  **No** | | |
| **Name of HIP Representative** | |  | | | | **Contact Telephone Number** | |  | | **Email Address** |  |
| **Name of Clerk** | | **Gaye Thomas** | | | | **Contact Telephone Number** | | **01303 248563** | | **Email Address** | **clerk@sandgatepc.org.uk** |
| **Name of Chair** | | **Tim Prater** | | | | **Contact Telephone Number** | | **As above** | | **Email Address** | **As above** |
| **KCC Project Manager Team** | | **Community & Engagement Team**  **(EAST)** | | | | **Contact Telephone Number** | | **03000 418181** | | **Email Address** | [east.highwayimprovements@kent.gov.uk](mailto:east.highwayimprovements@kent.gov.uk) |

* **Please note the Priority column MUST be those issues which are regarded as the most important (No 1 being your highest priority, then filtering down) KCC is unable to guarantee that all your requests will be deliverable, but Project Managers can investigate your top 1 or 2 priorities per year.**

**Live Priorities Record**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ***Priority*** | **Location** | **USRN** | **Problem/Concern** | **What do you feel are the potential solutions?** | **KCC Comments (This column is to be completed by Project Manager ONLY)** |
| 1. | A259 |  | Speeding | 20MPH limit/better enforcement of speed limit | There is a Consultation underway on the 20mph until 31 Jan.  24/04/2023-  HADMS speed data shows average speeds around the hill and bend entering Sandgate from Folkestone around 30mph, then lowering to around 20mph through the built up section.  Average speeds obtained by a traffic survey would need to be 24mph or less to install a 20mph limit without traffic calming measures. Speed limits also need to be a minimum of 600m in length.  One crash record with speed as a contributory factor which was a fatality.  Speed limit changes require a Traffic Regulation Order (TRO) with is £2,850  30mph toolkit information sent to PC. For PC to inform KCC if they would like a kit arranged for them to use.  KCC to discuss with Planning & Advice Team (P&A) to determine whether they would support a 20mph limit in this location based on the environment.  05/06/2023-  This scheme is not feasible at this time due to lack of available funding.  PC to consider use of the 30mph toolkit and see how that works, and for this scheme to be considered in the future if/when funding opportunities arise.  08/12/2023-  PC are stressing that this is still their number 1 priority for improvements, especially with a recent incident of a child fatality who was hit by a vehicle. KCC and PC in agreement that the details of the report from Kent Police will need to be assessed upon receiving it.  KCC to discuss the potential of this scheme again internally to ascertain realistic feasibility if funding options become available.  In the mean time, for PC to consider 30mph toolkit (info sent to PC) and to supply KCC with an address to deliver one if they wish to have one.  16/09/2024-  KCC in support of a 20mph speed limit from the junction with the Saga building to just west of the eastern junction with Wilberforce Road. This is to be parish funded.  KCC to draw up extents plan for PC to conduct informal engagement |
| 2. | Military Road: Pedestrian Refuge Island |  | Difficulty in crossing the road |  | 08/12/2023-  KCC believe this could be a feasible scheme dependant on more thorough investigation and assessment.  Very rough estimate of £9,000-£15,000 dependant on variables such as stats and services.  PC state that there may be an opportunity for this to be considered through a developer agreement as development is set to happen on the greenspace to the east of Military Road. |
| 3. | Enbrook Valley |  | Dropped kerb installed along the length of the newer builds allowing vehicles to drive along the pavement, sometimes at speed, rather than wait to give way. Concerns for pedestrian safety. | Edge of carriageway lining and bollards. | 24/04/2023-  PC state that they were in conversation with Kieran Greenway regarding this, which has now passed to Clive Lofting. KCC to contact Clive to discuss.  08/12/2023-  Neither PC or Highway Improvements have heard back from Clive. For KCC to chase again.  16/09/2024-  Clive has confirmed this is not with him. To be progressed through the HIP when higher priorities have progressed. |
| 4. | Opposite 98 Sandgate High Street shingle between 99 and Tower Court |  | No dropped curbs, so difficult for wheelchair users, people with prams and anyone with a physical disability | Dropped curbs | 24/04/2023-  Location is difficult to install a dropped kerb due to the utilities present which are very expensive and difficult to have moved. Although not ideal, there is access to the businesses concerned via the zebra crossing and dropped kerbs.  PC raise concerns around this pavement due to its uneven nature and vehicle also parking on it, causing damage and obstruction. PC state that they were in conversation with Kieran Greenway regarding this, which has now passed to Clive Lofting. KCC to contact Clive to discuss.  08/12/2023-  Neither PC or Highway Improvements have heard back from Clive. For KCC to chase again.  16/09/2024-  Clive has confirmed this is not with him. To be progressed through the HIP when higher priorities have progressed. |
| 5. | Golden Valley |  | The dropped curbs in the Golden Valley need to be increased to improve accessibility | Dropped curbs | 24/04/2023-  PC to provide specific locations that require dropped kerbing.  08/12/2023-  PC not yet supplied locations. |
|  |  |  |  |  |  |
| 5.1 | Across Digby Road - by the junction with Enbrook Valley |  | Dropped kerb needed-the priority one as it is to the Golden Valley parade of shops |  |  |
| 5.2 | Across Fremantle Road by the junction with Brambley Crescent |  | Dropped kerb needed-this gives access to Fremantle Park and the play area |  |  |
| 5.3 | Across Redmill Close |  | Dropped kerb needed-by the junction with Digby Road |  |  |
| 5.4 | Across Collingwood Rise |  | Dropped kerb needed-by the junction with Brambley Crescent (some of this might be in private ownership - so probably the trickiest). |  |  |
|  |  |  |  |  |  |
| 6. | Esplanade/High Street |  | Zebra Crossing could urgently do with repainting - the zebra stripes and the zig zags |  |  |

**Historical Priorities Record**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No** | **Location** | **USRN** | **Problem/Concern** | **What do you feel are the potential solutions?** | **KCC Comments** |
|  | Drains outside the Coastguard cottages on the High Street, and drains on Military Road and the Escarpment, |  | Full of silt leading to flooding and puddling | Silt traps as are the need regular desilting | 24/04/2023-  Maintenance issue reported online by PC. |
|  | All Street drain cleaning |  | A flooding issue. | Drains need regular scheduled cleaning | 24/04/2023-  Maintenance issue reported online by PC. |
|  | The road surfaces on Romney Ave and from Castle Bay to the BP garage |  | Road surfaces particularly bad | Need resurfacing | 24/04/2023-  Maintenance issue reported online by PC. |
|  | Outside Vine Cottage – Sandgate High Street |  | Manhole cover not tightly fitted | Needs replacing with a better fitted one | 24/04/2023-  Maintenance issue reported online by PC. |
|  | Outside 88 High Street |  | Drain is insufficient | Better drain | 24/04/2023-  Maintenance issue reported online by PC. |
|  | Zebra crossing on the High Street |  | Cars not stopping | Better signposting | 24/04/2023-  View obstruction caused by the back-up of vehicles caused by the pinch point to the east of the crossing. This is due to the road narrowing and the parking bays being present.  PC report that vehicles are driving through without being able to see pedestrians that are attempting to cross towards the seafront.  KCC to consider installation of “Pedestrian Crossing” warning sign for the westbound traffic. KCC do not believe there will be sufficient space for a sign eastbound due to the narrow footway.  05/06/2023-  KCC team that deals with the crossing upgrades do not believe that an upgrade here will solve the issue and would be very expensive, therefore not deemed feasible at this time.  Suggestion for PC to consider removal of parking bays outside shop “Old English Pine” and installation of double yellow lines under the same TRO as Encombe and Sunnyside Road to remove the issue of the pinch point, which then causes a queue which is obscuring the view of the crossing.  06/06/2023-  PC state that addition of double yellow lines here will not be popular with the community and concerns raised about raising average speeds as this pinch point is working as a traffic calming measure. Moved to the historical record to be considered in the future if further evidence supports changes here. |
|  | Military Road leading down to High Street before park |  | Speeding and not slowing down | Speed restrictions and warning of sharp curb | 24/04/2023-  One crash record stating that a vehicle crossed the centre line on the bend and had a head on collision. Recorded as a slight injury.  KCC to communicate with Streetlighting Team to see if they would be willing to allow the installation of a “Bend Ahead” warning sign on one of their columns with a “SLOW” road marking next to it to highlight the hazard.  05/06/2023-  KCC having a meeting on 07/06/2023 to confirm installation of a “Bend Ahead” warning sign on one of the light columns travelling south with SLOW marking. No recognised necessity or suitable location for travelling north. KCC to fund.  08/12/2023-  Works complete |
| 3. | Encombe |  | Lots of developments- people are parking halfway down on the left- | Need double yellows going down before hard right bend | 24/04/2023-  Section of Encombe near to the junction with A259. Vehicles parking on the inside of the bend, half on the road and half on the pavement. This means that vehicles have to travel blindly around the bend and pedestrians have to use the road to walk on.  PC state that 45+ properties have been built at the top of this road and an increase in foot traffic.  KCC to discuss with P&A.  05/06/2023-  Outline designs being drawn for double yellow lines on Encombe and Sunnyside Road, funded by KCC.  For PC to consider installation of a short stretch of double yellow lines and removal of some of the parking bay on High Street to target issue of visibility issue around the zebra crossing.  08/12/2023-  Email sent to PC on 07/12/2023 explaining the situation regarding the results of the informal engagement and the TRO process.  PC asked if Encombe and Sunnyside Road could be split into separate schemes, or if after the TRO responses are received we can drop half of the scheme if it risks the entirety of the scheme. KCC to clarify on this.  16/09/2024-  Scheme Complete |
| 4. | Sunnyside Road |  | Lots of parking on both sides- residents frequently unable to manoeuvre past careless parking on a very narrow stretch of road that narrows to width of a single vehicle. | Yellow line inclusion on a short stretch | 24/04/2023-  Residents parking inconsiderately and blocking the road to larger vehicles. Concerns over emergency access, especially prevalent as a house at the top of this road burnt down, killing the occupant.  KCC to discuss with P&A.  05/06/2023-  Outline designs being drawn for double yellow lines on Encombe and Sunnyside Road, funded by KCC.  For PC to consider installation of a short stretch of double yellow lines and removal of some of the parking bay on High Street to target issue of visibility issue around the zebra crossing.  08/12/2023-  Email sent to PC on 07/12/2023 explaining the situation regarding the results of the informal engagement and the TRO process.  PC asked if Encombe and Sunnyside Road could be split into separate schemes, or if after the TRO responses are received we can drop half of the scheme if it risks the entirety of the scheme. KCC to clarify on this.  16/09/2024-  This aspect received too many objections in the TRO so was dropped. |
| 2. | Coolinge Lane |  | Speeding-especially outside schools | 20MPH limit | 24/04/2023-  KCC to discuss with P&A options around a temporary 20mph limit.  05/06/2023-  KCC unable to fund this at this time, however this can be considered for an LTP Bid next year and has been added to the list of potential bids. Leave on the live list due to this.  08/12/2023-  This scheme has been discussed as a potential LTP Bid, but is not a big enough scheme to qualify. KCC to have internal discussions around the potential to fund this scheme from the HIP budget, although this is not guaranteed as remaining budget will need to be assessed.  Estimated cost at this time around £7,000.  PC and CM requested traffic surveys pre and post installation to assess effect.  16/09/2024-  Scheme has been ordered with an estimated start fate of 22/11/2024 |